Task 2 – Conduct Sprint Planning

1- Sprint’s Goal:
First sprint goal is to finish Authentication and Authorization (Sign up / Login)
2- Team Velocity and Capacity:
- 5 members in team
- Working hours per week : 40 hrs
- Sprint : 4 weeks (20 days)
- Sprint total working hours: 160 hrs
3- Product Backlog Items:
- Create new account (sign up)
- Sign up with gmail
- Login
- Reset Password

4- Sprint Assigned Tasks:
- Create the view of sign up (page or popup).
- Create the view of login (page or popup).
- Create the API.
- Implement sign up (either creating new account or using gmail) request and logic.
- Implement login request and logic.
- Implement reset password request and logic.
- Test sign up / login / reset password at the end of sprint.
- Integrating frontend with backend requests.